Business Case

Let It Snow MT

Broken Unlimited LLC

123 Address Ave.

Helena, MT 59601

01/12/25

TABLE OF CONTENTS

- EXECUTIVE SUMMARY
1.1. Issue
1.2. Anticipated Outcomes
1.3. Recommendation
1.4. Justification

- BUSINESS CASE ANALYSIS TEAM

- PROBLEM DEFINITION
3.1. Problem Statement
3.2. Organizational Impact
3.3. Technology Migration

- PROJECT OVERVIEW
4.1. Project Description
4.2. Goals and Objectives
4.3. Project Performance
4.4. Project Assumptions
4.5. Project Constraints
4.6. Major Project Milestones

- STRATEGIC ALIGNMENT

- COST BENEFIT ANALYSIS

- ALTERNATIVES ANALYSIS

- APPROVALS

EXECUTIVE SUMMARY

1.1. Issue:
Skiers, snowboarders, and resort operators in Montana lack a centralized platform for accessing up-to-date snow reports and resort conditions. Users often rely on fragmented and unreliable data sources.

1.2. Anticipated Outcomes:
By implementing the Let It Snow MT website, users will benefit from real-time snow conditions and resort updates in one platform. The solution is expected to enhance user satisfaction, increase resort attendance, and boost Montana’s tourism economy during winter seasons.

1.3. Recommendation:
Develop an interactive, user-friendly website with integrated APIs to provide accurate snow and weather data. Features include a real-time interactive map, customizable filters, mobile compatibility, and administrative tools for site management. Agile development practices will ensure iterative improvements based on stakeholder feedback.

1.4. Justification:
The website supports Montana’s ski resorts by consolidating critical snow and weather data into one platform. It will improve user experiences, drive tourism revenue, and provide insights into customer behavior. Without this project, Montana risks continued fragmentation of snow reporting and missed opportunities for economic growth and incredible days of skiing.

BUSINESS CASE ANALYSIS TEAM

- Project Sponsor: Scott Flinders

- Project Manager: Cameron Flinders

- Development Team: Cameron Flinders

- Stakeholders: Montana ski resorts, tourism boards, and outdoor enthusiasts

PROBLEM DEFINITION

3.1. Problem Statement:
The absence of a unified snow reporting system leaves users searching multiple sources for reliable information. This inefficiency frustrates users and hinders the ability of ski resorts to maximize attendance.

3.2. Organizational Impact:
The website will streamline operational processes for resort operators by centralizing snow reporting and data updates. It will also enhance communication with users, improve decision-making based on real-time insights, and help enthusiasts better enjoy skiing in Montana.

3.3. Technology Migration:
The project will integrate third-party APIs for snow and weather data, ensuring real-time updates. Existing data processes at resorts should feed seamlessly for easy integration by state resorts.

PROJECT OVERVIEW

4.1. Project Description:
This project involves the development and implementation of an interactive snow reporting website for Montana ski resorts. The site will provide real-time data, filters for customization, and an interactive map. Agile development practices will be used throughout its lifecycle.

4.2. Goals and Objectives:

- Deliver accurate, real-time snow and weather reports

- Provide a user-friendly, mobile-compatible interface

- Promote Montana tourism through improved resort engagement

4.3. Project Performance:
Performance will be gauged through metrics such as user engagement, accuracy of snow data, and overall site traffic.

4.4. Project Assumptions:

- Reliable integration with third-party APIs

- Users will adopt the new system over fragmented sources

- Stakeholders will provide timely feedback

4.5. Project Constraints:

- API reliability and integration

- Limited availability of development resources

- Deadline tied to the start of the ski season

4.6. Major Project Milestones:

- Requirements finalization

- Initial design

- Development of core features

- User testing and feedback implementation

- Website deployment

STRATEGIC ALIGNMENT
The Let It Snow MT project aligns with Montana’s strategic plans to enhance tourism and economic growth in the winter sports sector. The project supports these goals by offering a centralized resource for snow reporting and resort updates, making better user experience.

COST BENEFIT ANALYSIS
The total project cost is estimated at $68,000, including labor, API integrations, hosting, and miscellaneous expenses. Project benefits include increased tourism revenue, reduced information gaps, and user engagement through interactivity, which are expected to exceed project costs within the first ski season.

ALTERNATIVES ANALYSIS
Alternatives considered:

- Status Quo: Continue using fragmented snow reporting systems. This option fails to address user frustrations or promote tourism effectively.

- Third-Party Solutions: Use an existing snow report service, but these lack customization and ski/snowboard specific focus.
The recommended approach is to develop a bespoke, interactive website tailored to Montana’s needs.