Project Brief

Let It Snow MT

Broken Unlimited LLC

123 Address Ave.

Helena, MT 59601

03/01/25

Let It Snow MT – Montana Snow Reporting Website
The Let It Snow MT project proposes the development of an interactive website to provide real-time snow reporting for all ski resorts in Montana. This platform addresses the unconsolidated availability of reliable snow condition data, enabling users to access consolidated information in a user-friendly interface. Its purpose is to enhance the planning experience for skiers and snowboarders, promote tourism, and support Montana’s winter sports economy.

Goals and Objectives

- Goals:

  - Deliver accurate, real-time snow and weather updates for Montana ski resorts.

  - Improve user satisfaction through an intuitive, mobile-compatible design.

  - Encourage increased attendance at Montana ski resorts, boosting local tourism.

- SMART Objectives:

  - Develop and launch the website by August 1, 2025, prior to the ski season.

  - Achieve at least 95% user satisfaction based on post-launch surveys.

  - Ensure 100% API uptime for reliable snow and weather data during the ski season.

Project Scope

- Included:

  - Website design and development.

  - Integration with third-party APIs for real-time snow and weather data.

  - Testing phases to ensure quality and functionality.

  - Creation of user training materials and documentation.

- Excluded:

  - Ongoing website maintenance or hosting post-launch.

  - Marketing and promotion activities.

  - Updates to third-party data beyond initial API integration.

Key Deliverables

- Fully functional and responsive snow reporting website.

- An interactive map for ease of use.

- Data filtering and customization options for users.

- API integration or integrating third-party data for real-time data accuracy.

- User training materials and a testing report to verify system performance.

Project Timeline

| Phase | Target Date |
| --- | --- |
| Requirements Gathering | April 15, 2025 |
| Initial Design Prototypes | May 1, 2025 |
| Development of Core Features | June 15, 2025 |
| User Testing and Feedback | July 15, 2025 |
| Website Launch | August 1, 2025 |

Stakeholders

- Primary Stakeholders: Montana ski resorts and operators, skiers, and snowboarders.

- Project Sponsor: Broken Unlimited LLC.

- Project Team:

  - Project Manager: Oversees planning, progress, and stakeholder communication.

  - Development Team: Responsible for design, coding, and integration tasks.

Budgets and Resources

- Budget Overview:

  - Internal Labor: $50,000

  - API Costs: $10,000

  - Web Hosting: $5,000

  - Miscellaneous: $3,000

  - Total Estimated Cost: $68,000

- Resources Needed:

  - Development tools and software for website creation.

  - Access to third-party APIs for snow and weather data.

  - Testing devices for both desktop and mobile platforms.

Constraints

- Dependence on reliable third-party APIs for snow data.

- Limited availability of development resources due to concurrent projects.

- A strict timeline to ensure the website is ready for the 2025 ski season.

Success Criteria

- A responsive website launched by August 1, 2025 without critical errors.

- Real-time data accuracy meeting user expectations as verified in testing.

- Achieving at least 95% user satisfaction in feedback surveys post-launch.

- Regular site traffic throughout ski season