Project Budget

Let It Snow MT

Broken Unlimited LLC

123 Address Ave.

Helena, MT 59601

05/01/25

1. Budget Overview

| Expense Category | Estimated Cost | Details |
| --- | --- | --- |
| Internal Labor | $50,000 | Developer salaries for design, development, testing, and training phases. |
| API Costs | $10,000 | Subscription fees for API integrations providing real-time snow data. |
| Web Hosting | $5,000 | Hosting costs for the website during initial deployment. |
| Miscellaneous | $3,000 | Includes tools, materials, and contingency for unforeseen expenses. |
| Total | $68,000 | Comprehensive estimate based on project proposal scope. |

2. Detailed Budget Breakdown

Labor Costs

- Design Phase: $15,000

- Development Phase: $25,000

- Testing and Training: $10,000

APIs and Infrastructure

- API Integration: $10,000

- Hosting Infrastructure: $5,000

Miscellaneous Costs

- Equipment and Software: $2,000

- Unexpected Contingencies: $1,000

3. Payment Schedule

| Payment Milestone | Amount | Payment Date | Description |
| --- | --- | --- | --- |
| Contract Signing | $20,000 | 02/28/25 | Initial payment covering labor and setup costs. |
| Prototype Approval | $15,000 | 05/01/25 | Payment upon completion of design prototypes. |
| Development Phase Completion | $20,000 | 06/15/25 | Payment upon integration of features. |
| Website Launch | $13,000 | 08/01/25 | Final payment post-launch, covering hosting fees. |

4. Notes and Assumptions

- Costs are based on industry averages and may vary depending on actual resource use.

- API fees are estimated based on current subscription models; adjustments may be necessary or removed based on use of data.

- Hosting costs include a one-year plan; long-term hosting is excluded per project scope.

- Miscellaneous funds are allocated for minor, unpredictable expenses to avoid budget overruns.

5. Risk Considerations

- API Cost Fluctuations: Monitor pricing changes and explore alternative providers if necessary.

- Resource Availability: Ensure consistent team involvement to prevent delays.

- Contingencies: Maintain a reserve to address unexpected costs.