Project Charter Plan

Let It Snow MT

Broken Unlimited LLC

123 Address Ave.

Helena, MT 59601

02/17/25

TABLE OF CONTENTS

- EXECUTIVE SUMMARY

- PROJECT PURPOSE/JUSTIFICATION

  - Business Need/Case

  - Business Objectives

- PROJECT DESCRIPTION

  - Project Objectives and Success Criteria

  - Requirements

  - Constraints

  - Assumptions

  - Preliminary Scope Statement

- RISKS

- PROJECT DELIVERABLES

- SUMMARY MILESTONE SCHEDULE

- SUMMARY BUDGET

- PROJECT APPROVAL REQUIREMENTS

- PROJECT MANAGER

- AUTHORIZATION

EXECUTIVE SUMMARY

Montana's numerous ski resorts currently lack a centralized platform for real-time snow reporting and resort conditions. This gap causes skiers and snowboarders to rely on scattered and inconsistent information sources. The Let It Snow MT Website Project has been created to address this issue by developing an interactive website that displays up-to-date snow data across the state for relevant ski resorts. The website will provide users with a seamless, user-friendly experience, while promoting Montana’s winter sports tourism.

PROJECT PURPOSE/JUSTIFICATION

Business Need/Case

The project addresses the organizational need to enhance Montana's reputation as a skiing destination by providing a centralized, accurate, and engaging platform for snow reporting. The interactive website will support the state’s tourism goals, attract more visitors, and provide a modern digital tool for ski resort operators and enthusiasts to find up-to-date and accurate data.

Business Objectives

This project directly supports strategic tourism goals by:

- Designing and launching a user-friendly, interactive snow reporting website by the start of the next ski season.

- Promoting Montana ski resorts, boosting visitor attendance by 20% in the first year.

- Enhancing skier satisfaction and streamlining access to snow condition information.

PROJECT DESCRIPTION

Project Objectives and Success Criteria

- Develop and test a feature-rich, interactive snow report website within 120 days.

- Integrate accurate snow and weather data via APIs and ensure seamless functionality.

- Achieve a 95% user satisfaction rate based on post-launch surveys.

- Deliver the project on time and within budget constraints.

Requirements

- Real-time snow condition updates for all ski resorts in Montana.

- A responsive, mobile-compatible design with an intuitive user interface.

- Data filters (e.g., snowfall, resort, and temperature).

- Administrative dashboard for managing website content and monitoring analytics.

Constraints

- Data integration must rely on external APIs/data for snow reporting.

- The project must be completed within four months to meet the ski season deadline.

Assumptions

- Resort operators will collaborate by providing required data and testing.

- The project sponsor will ensure budget approval without delays.

- No significant delays will occur in securing API access or integrating third-party data sources.

Preliminary Scope Statement

This project includes the design, development, testing, and deployment of a fully functional interactive website for snow reports. It will integrate reliable data sources, feature an intuitive interface for users, and support Montana ski resorts by promoting tourism. Ongoing maintenance and marketing activities post-launch are outside the scope of this project.

RISKS

- Delays in securing API access or integrating third-party data.

- Low user adoption if website functionality or design fails to meet expectations.

- Budget overruns due to unforeseen development challenges.

PROJECT DELIVERABLES

- Fully functional website with real-time snow data.

- Integration with weather and snow condition APIs or third-party data.

- Mobile-compatible platform.

- Administrative documentation and user training materials.

SUMMARY MILESTONE SCHEDULE

| Project Milestone | Target Date (mm/dd/yyyy) |
| --- | --- |
| Project Start | 01/01/2025 |
| Complete Requirements Gathering | 02/15/2025 |
| Prototype and UI Design Completed | 05/01/2025 |
| Complete API Integration | 07/15/2025 |
| Testing and Debugging Completed | 08/15/2025 |
| Website Launch | 09/01/2025 |

SUMMARY BUDGET

| Project Component | Component Cost |
| --- | --- |
| Personnel Resources | $50,000 |
| API Integration | $10,000 |
| Website Hosting and Maintenance | $5,000 |
| Design and Development Tools | $7,000 |
| Marketing/Promotional Budget | $8,000 |
| Total | $80,000 |

PROJECT APPROVAL REQUIREMENTS

The project will be considered successful if it:

- Delivers a fully functional and user-friendly website by the start of the ski season.

- Achieves stakeholder satisfaction, including ski resort operators and end-users.

- Stays within budget and meets all defined requirements.

PROJECT MANAGER

Cameron Flinders is designated as the Project Manager for the Let It Snow MT Website Project. The Project Manager will oversee all activities, communicate project progress, and ensure timely resolution of issues. The Project Manager will report directly to the project sponsor.

AUTHORIZATION

By signing below, the Project Sponsor authorizes the project to proceed in accordance with the details outlined in this charter.

Project Sponsor: Scott Flinders Title: Sponsor Date: 02/01/25