Project Proposal

Let It Snow MT

Broken Unlimited LLC

123 Address Ave.

Helena, MT 59601

02/01/25

1. Executive Summary
The Let It Snow MT project proposes the development of an interactive, real-time snow reporting website tailored to Montana’s ski resorts. The website will consolidate snow conditions, temperatures, and resort updates into a single user-friendly platform, addressing the lack of centralized snow information. This project aims to improve user satisfaction, increase resort attendance, and promote tourism across Montana. The proposed solution includes innovative features like an interactive map, customizable filters, and administrative tools, with a scalable and mobile-compatible design.

2. Project Objectives

- Provide a centralized platform for real-time snow and weather updates for Montana ski resorts.

- Improve user experiences with an intuitive, mobile- compatible interface.

- Promote tourism by increasing awareness and attendance at Montana ski resorts.

3. Project Scope
The project includes:

- Design and Development: Create a website with integrated APIs for real-time snow data.

- Interactive Features: Include a map, filtering options, and mobile compatibility.

- Administrative Tools: Provide site administrators with analytics and monitoring capabilities.

- Testing and Training: Perform system testing and deliver user training materials.

The project excludes long-term hosting, data updates beyond initial integrations, and post-launch efforts.

4. Key Deliverables

- Fully functional and responsive snow reporting website.

- API integrations for accurate, real-time snow and weather data.

- User documentation for site management and troubleshooting.

- Testing reports demonstrating system performance and reliability.

### 5.Project Milestones

| Milestone | Target Completion Date |
| --- | --- |
| Requirements Gathering and Finalization | 04/15/25 |
| Initial Design Prototypes | 05/01/25 |
| Development and Feature Integration | 06/15/25 |
| User Testing and Feedback Implementation | 07/15/25 |
| Website Launch | 08/01/25 |

### 6. Budget Overview

| Expense Category | Estimated Cost |
| --- | --- |
| Internal Labor | $50,000 |
| API Costs | $10,000 |
| Web Hosting | $5,000 |
| Miscellaneous | $3,000 |
| Total | $68,000 |

7. Proposed Approach
An agile development methodology will be used, with iterative sprints to incorporate stakeholder feedback. Best practices in web development will ensure scalability, security, and user-friendly design. The project team will conduct regular reviews and testing to maintain alignment with stakeholder goals.

8. Benefits and Justification
The Let It Snow MT website will bridge the gap in centralized snow reporting, providing significant benefits:

- Enhanced User Experience: Outdoor enthusiasts will have easy access to reliable and up-to-date information.

- Tourism Growth: Increased engagement and resort attendance will support Montana’s economy.

- Operational Insights: Resorts will benefit from analytics and improved data integration.

Without this project, the lack of a centralized platform will continue to hinder Montana’s winter tourism potential and user satisfaction.

9. Risk Assessment

- API Dependency: The project relies on the availability and accuracy of third-party APIs for data.

- Time Constraints: Strict deadlines tied to the ski season may impact timelines.

- Resource Availability: Limited availability of development team member.

Mitigation strategies include early API testing, detailed project planning, and efficient resource allocation.

10. Conclusion
The Let It Snow MT project offers a practical, innovative solution to address the challenges of fragmented snow reporting in Montana. Its successful implementation will enhance the experience of outdoor enthusiasts, promote tourism, and contribute to the state’s economic growth. Stakeholder support and investment in this project will ensure timely delivery and long-term value creation.