Project Scope

Let It Snow MT

Broken Unlimited LLC

123 Address Ave.

Helena, MT 59601

03/17/25

TABLE OF CONTENTS

- INTRODUCTION

- PROJECT PURPOSE AND JUSTIFICATION

- SCOPE DESCRIPTION

- HIGH-LEVEL REQUIREMENTS

- BOUNDARIES

- STRATEGY

- DELIVERABLES

- ACCEPTANCE CRITERIA

- CONSTRAINTS

- COST ESTIMATE

- COST BENEFIT ANALYSIS

INTRODUCTION

This Project Scope Statement outlines the scope, deliverables, and work required to successfully develop and implement an interactive website that displays real-time snow reports and conditions for all ski resorts in Montana. This document aims to ensure a shared understanding of the project’s objectives among stakeholders and provides a outline for guiding all project activities.

PROJECT PURPOSE AND JUSTIFICATION

The Montana Snow Report Website Project has been initiated to provide skiers, snowboarders, and resort operators with a central, interactive platform for accessing up-to-date snow reports and resort conditions. Montana boasts numerous ski resorts, but the lack of a unified reporting system often leaves users searching multiple sources for reliable information. This project aims to fill that gap, offering a user-friendly website that consolidates data while enhancing the experience for outdoor enthusiasts.

The website will not only drive traffic from skiing and snowboarding enthusiasts but also promote tourism across Montana. By providing accurate and real-time data, it is expected to improve user satisfaction, increase resort attendance, and contribute to the state's growing winter sports economy.

SCOPE DESCRIPTION

The scope of this project includes the design, development, testing, and deployment of an interactive snow reporting website for Montana ski resorts. The website will feature:

- Real-time updates on snow conditions, temperatures, and resort statuses.

- An interactive map for a user-friendly way to see snow conditions across resorts.

- Filters for users to customize the information displayed (e.g., resort name, snowfall in the last 24 hours).

- Integration with APIs to pull weather and snow condition data.

- User-friendly design optimized for both desktop and mobile devices.

- Analytics dashboard for site administrators to monitor site performance and user activity.

This project includes all requirements gathering, design, coding, system integration, testing, and user training. Ongoing site maintenance is outside the project's scope.

HIGH-LEVEL REQUIREMENTS

- Interactive map displaying real-time snow conditions across Montana ski resorts.

- API integration with reliable sources for snow, weather, and resort data.

- Desktop and mobile-compatible user interface.

- Data filtering and customization options for users.

- Secure data storage and privacy-compliant infrastructure.

- Administrative tools for monitoring and managing the website.

BOUNDARIES

The project includes:

- Development of a fully functional website with snow reporting capabilities.

- Integration with weather and snow condition APIs.

- Initial user training and documentation for site maintenance.

The project excludes:

- Long-term maintenance or hosting of the website.

- Marketing or promotion of the website post-launch.

- Data updates beyond initial integrations.

STRATEGY

The project team will follow an agile development approach, breaking the project into iterative sprints. Requirements and stakeholder feedback will be gathered at the beginning of the project and incorporated into sprint cycles. Regular stakeholder reviews will ensure alignment and satisfaction throughout the development lifecycle. The team will use best practices in web development to ensure scalability, security, and performance.

Key Milestones:

- Requirements Gathering and Finalization

- Initial Design Prototypes

- Development and Integration of Core Features

- User Testing and Feedback Implementation

- Website Launch

DELIVERABLES

- Fully Functional Website: An interactive snow report website that meets design and functional requirements.

- API Integration: Real-time snow and weather data from reliable external sources.

- User Documentation: Comprehensive user manuals and guides for site administration.

- Testing Reports: Documentation of all testing phases, including bug fixes and performance assessments.

ACCEPTANCE CRITERIA

- Fully operational and responsive website free of critical errors.

- Accurate, real-time snow reporting across Montana ski resorts.

- Website meets usability and design expectations based on user testing feedback.

- Completion within agreed-upon timeline and budget.

CONSTRAINTS

- The project must integrate with third-party APIs for snow and weather data.

- Limited development team due to budget.

- Deployment deadline tied to the start of the ski season.

COST ESTIMATE

| Expense | Estimated Budget | Expended to Date | Estimate to Complete | Variance |
| --- | --- | --- | --- | --- |
| Internal Labor | $50,000 | $0 | $50,000 | +/- $2,000 |
| API Costs | $10,000 | $0 | $10,000 | +/- $1,000 |
| Web Hosting | $5,000 | $0 | $5,000 | +/- $500 |
| Miscellaneous | $3,000 | $0 | $3,000 | +/- $500 |
| Total | $68,000 | $0 | $68,000 | +/- $4,000 |

COST BENEFIT ANALYSIS

The benefits of this project outweigh the costs by driving user engagement, increasing resort attendance, and enhancing the experience for Montana skiers. Below is a summary:

| With Project | Without Project |
| --- | --- |
| Increased tourism revenue | No centralized resource |
| Reduced information gaps | Continued user frustration |
| User engagement through interactivity | Limited audience reach |

Net benefit is projected to be realized within the first ski season through increased resort attendance and website advertising opportunities.