Risk Register

Let It Snow MT

Broken Unlimited LLC

123 Address Ave.

Helena, MT 59601

05/01/25

1. Risk Register Overview

The purpose of this risk register is to identify, evaluate, and manage potential risks for the successful delivery of the Let It Snow MT project. Risks are categorized by their likelihood, impact, and mitigation strategies.

2. Risk Register Table

| Risk Description | Likelihood | Impact | Risk Level | Mitigation Strategy | Owner |
| --- | --- | --- | --- | --- | --- |
| Dependency on third-party APIs for real-time data | High | High | Critical | Conduct early API testing; maintain backup API providers. | Cameron Flinders |
| Time constraints linked to ski season deadlines | Medium | High | High | Create a detailed project timeline; regularly review milestone progress. | Cameron Flinders |
| Limited resource availability among team members | Medium | Medium | Moderate | Allocate dedicated team resources | Cameron Flinders |
| Budget overruns due to unforeseen costs | Low | High | Moderate | Maintain a reserve; monitor expenditures closely. | Scott Flinders |
| Insufficient mobile responsiveness or user issues | Low | Medium | Low | Conduct extensive user testing; gather feedback during testing. | Cameron Flinders |
| Delays in receiving stakeholder feedback | Medium | Medium | Moderate | Schedule regular stakeholder review sessions; set clear deadlines. | Cameron Flinders |
| Security vulnerabilities in website framework | Low | High | Moderate | Perform security tests; adhere to best practices in secure coding. | Cameron Flinders |

3. Risk Prioritization

Risks are prioritized based on their level (Critical, High, Moderate, Low) to ensure focus on the most significant risks.

4. Risk Monitoring and Review Plan

- Weekly Risk Review Meetings: The project members will evaluate risk statuses monthly to track changes and ensure timely responses.

- Risk Owner Accountability: Each risk has an assigned owner responsible for monitoring, mitigating, and reporting updates.

- Documentation Updates: Risk mitigations, statuses, and new risks will be continuously documented in the risk register.