Project Closure

Let It Snow MT

Broken Unlimited LLC

123 Address Ave.

Helena, MT 59601

08/01/25

Document Information

- Document Owner: Cameron Flinders

- Issue Date: 08/01/25

- Last Saved Date: 08/01/25

- File Name: LetItSnowMT.zip

Document History

| Version | Issue Date | Changes |
| --- | --- | --- |
| 1.0 | 4/11/25 | Initial document creation |
| 2.0 | 08/01/25 | Final document edits |

Document Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor | Scott Flinders | Scott Flinders | 08/01/25 |
| Project Manager | Cameron Flinders | Cameron Flinders | 08/01/25 |

Table of Contents

- Project Completion
1.1 Completion Criteria
1.2 Outstanding Items

- Project Closure
2.1 Deliverables
2.2 Documentation
2.3 Suppliers
2.4 Resources
2.5 Communication

- Approval

- Appendix

1. Project Completion

1.1 Completion Criteria
The criteria for project completion are as follows:

| Category | Criteria | Achieved (Y/N) |
| --- | --- | --- |
| Objectives | Vision achieved (users can view snow and weather). | Yes |
| Benefits | Website is functional and delivering user benefits. | Yes |
| Deliverables | Website and backend systems are live and tested. | Yes |

1.2 Outstanding Items

| Category | Item | Action Required | Owner |
| --- | --- | --- | --- |
| Activities | Complete browser compatibility testing | Finalize and test across browsers | Cameron Flinders |
| Risks | Monitor hosting reliability | Set up regular checks and alerts | Cameron Flinders |
| Issues | Address reported minor bugs | Debug and deploy fixes | Cameron Flinders |

2. Project Closure

2.1 Deliverables

| Deliverable | Current Owner | New Owner | Hand-over Plan | Date | Owner |
| --- | --- | --- | --- | --- | --- |
| Website | Cameron Flinders | Cameron Flinders | Maintain maintenance and deployment responsibilities | 08/01/25 | Cameron Flinders |

2.2 Documentation

| Documentation | Current Owner | New Owner | Hand-over Plan | Date | Owner |
| --- | --- | --- | --- | --- | --- |
| Technical Manuals | Cameron Flinders | Cameron Flinders | Share access and ensure documentation review | 08/01/25 | Cameron Flinders |

2.3 Suppliers

| Supplier Name | Contract Reference | Termination Activity | Release Date | Activity Owner |
| --- | --- | --- | --- | --- |
| Hosting Co. | Contract #12345 | Finalize payment | 08/01/25 | Cameron Flinders |

2.4 Resources

| Resource Name | Current Designation | Release Activity | Release Date | Activity Owner |
| --- | --- | --- | --- | --- |
| Developer | Cameron Flinders | Notify release and finalize payment | 08/01/25 | Cameron Flinders |
| Equipment | Hosting Server | Confirm transfer of ownership | 08/01/25 | Cameron Flinders |

3. Approval

By signing below, I approve the project closure and confirm all necessary actions have been completed:
Name: Cameron Flinders
Role: Project Manager
Signature: Cameron Flinders
Date: 08/01/25