Project Status Report

Date: 03/15/25
Prepared By: Cameron
Submitted To: Scott

1. Overview
The project has progressed through the requirements gathering and initial design phases. All main objectives have been identified and development has begun.

2. Progress Update

- Completed Tasks:

  - Requirements finalized and documented.

  - Initial design drafted and looking for opinions.

- Ongoing Tasks:

  - Refining design drafts.

3. Key Challenges

- Maintaining deadlines.

- Managing multiple priorities during the design phase.

4. Financial Update
Total expenses so far: $8,000.
Remaining budget: $60,000.

5. Next Steps

- Finalize design prototypes by 04/01/25.

- Begin development and feature integration, focusing on API setup.

6. Notes
Everything is on schedule, feedback on the initial project drafts has been positive. Continually taking suggestions.

Project Status Report

Date: 04/15/25
Prepared By: Cameron
Submitted To: Scott

1. Overview
Development is in full swing, with strong progress on core functionalities and API integrations.

2. Progress Update

- Completed Tasks:

  - Finalized design drafts.

  - API integrations set up for snow and weather data.

- Ongoing Tasks:

  - Building interactive map and search feature.

3. Key Challenges

- Mitigating slight delays due to unexpected development issues.

- Ensuring compatibility across devices during development.

4. Financial Update
Total expenses so far: $38,000.
Remaining budget: $30,000.

5. Next Steps

- Complete feature integration by 05/01/25.

- Begin testing phase for desktop responsiveness and useability for mobile browsers.

6. Notes
Development is slightly behind schedule due to development challenges but is on track to recover during testing.

Project Status Report

Date: 05/01/25
Prepared By: Cameron
Submitted To: Scott

1. Overview
Testing is underway, with substantial progress made on feature functionality and performance. Early feedback has been collected and is being incorporated into future updates.

2. Progress Update

- Completed Tasks:

  - Feature integration finalized (interactive map, searching, analytics tools).

  - Testing initiated, focusing on usability and responsiveness.

- Ongoing Tasks:

  - Incorporating user feedback and resolving minor performance issues.

3. Key Challenges

- Addressing minor bugs identified during testing.

- Optimizing analytics tools for admin usability.

4. Financial Update
Total expenses so far: $62,000.
Remaining budget: $6,000.

5. Next Steps

- Complete testing and incorporate all feedback by 07/31/25.

- Prepare for website launch on 08/01/25.

6. Notes
Testing feedback has been highly constructive, and the remaining refinements will ensure a polished and user-friendly final product.